Acceptance Testing

UATExecution&

Report

Submission

|  |  |
| --- | --- |
| Date | 25-11-2022 |
| TeamID | PNT2022TMID22515 |
| ProjectName | IOTBasedSafetyGadgetforChildSafety Monitoringandnotification |
| MaximumMarks | 4Marks |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Resolution | Severity1 | Severity2 | Severity3 | Severity4 | Subtotal |
| ByDesign | 11 | 3 | 2 | 2 | 18 |
| Duplicate | 1 | 0 | 2 | 2 | 5 |
| External | 1 | 2 | 0 | 3 | 6 |
| Fixed | 10 | 3 | 2 | 20 | 35 |
| Not  reproduce  d | 0 | 0 | 2 | 0 | 2 |
| Skipped | 0 | 0 | 3 | 1 | 4 |
| Won'tFix | 0 | 5 | 2 | 0 | 7 |
| Totals | 23 | 13 | 13 | 28 | 77 |

# 1.PurposeofDocument

Thepurposeofthisdocumentistobrieflyexplainthetestcoverageandopenissuesof theIOTBasedSafetyGadgetforChildSafetyMonitoringandNotificationprojectatthe timeofthereleasetoUserAcceptanceTesting(UAT).

# 2.DefectAnalysis

Thisreportshowsthenumberofresolvedorclosedbugsateachseveritylevel,andhow theywereresolved

# 3.TestCaseAnalysis

Thisreportshowsthenumberoftestcasesthathavepassed,failed,anduntested

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Section | Total Case  s | Not  Tested | Fail | Pass |
| Print Engine | 6 | 0 | 1 | 45 |
| ClientApplication | 43 | 0 | 0 | 43 |
| Security | 2 | 0 | 0 | 2 |
| OutsourceShipping | 1 | 0 | 0 | 1 |
| ExceptionReporting | 12 | 0 | 3 | 9 |
| FinalReportOutput | 4 | 0 | 0 | 4 |
| VersionControl | 2 | 0 | 1 | 1 |